Benjamin Hill
LIS 4934

Project Management Plan

Our team designated a task to develop a database for our university, specifically for software tracking. The software must be able to track all software throughout the institution and will be maintained by the IT department. I’ve been appointed Team Lead of the project. The project must implement the following information: type of software, developer of software, versions, licensing agreements for each software, the departments used, installation dates of software, etc. 

	Our first goal of the project is to establish what kind of database we want to create. I’ve listed all of the requirements we need, so we have an idea about what we want to create. This will be the start of our initiation phase, as we want to be able to see what is feasible for the project, what parts of our team will be subjected to, and to find the scope within (Baars, 2006). I want to outline who within our team will be responsible for certain resources. Most database project managements are composed of database administrators and software developers, as they develop and execute each aspect of the system (MariaDB Documentation, 2025). Their jobs will ensure successful implementation within all of the stages of development, from gathering resources and moving onto the system design, and then creating the database, testing it to ensure it’s ready to be deployed. I want to subject stakeholder responsibilities to our data owners, as their job is to ensure the data collection from our team and analysis are in line with the plan and to easily help implement data policies and standards. We will also have database designers to help with the design of the database and how it should be structured. With the teams set in stone, we want to establish a relationship early on to make sure that false expectations for the project are low. Our budget is also not very expensive, so I want to schedule my team throughout this whole project to work not extensively and avoid overtime.

We then move onto our definition phase, which has the requirements of the results clearly specified and planned out (Baars, 2006). For the database we are going for, one that is able to overlook all software within the institution, we want to establish the essential elements such as software being used, their versions, and installation (MariaDB Documentation, 2025). For our preconditions, I want to make sure the team is all set on what software we are using. MySQL will be the primary software used to help interact, as it’s the most widely available software and can be used within any web application, making development easier for our administrators and developers. They’re also encouraged to explore other options if needed, but this is what is planned for approval. For our functional requirements and operational requirements, the databases should be able to record the following information: Software, Developer, Versions, Licensing Agreements, Department and Computers with software installed, and installation dates of software. Functionally, it should be able to effectively retrieve all software on a whim and display all information about said software. The database should also be able to retrieve the information about the software once installed on the institution’s hardware. All of these decisions are made with the importance of having our team collaborate on the requirements needed, as we feel these are needed. I also want to bring in our client (The IT departments) to help collaborate as well. 

`	The design phase involves making design choices that are developed to which the project results can be achieved (Baars, 2006). A method we will use is the entity-relationship model, which involves keeping entities, stuff like people and places we would like to have data about, and identifying certain attributes about the entity, like place, date, etc. This follows the goal of our project; by having each software be its own entity and we add attributes displaying certain information about it. This will ensure our database designers will be able to consistently structure the database by having accurate data. Our logical step involves normalizing the tables, as we want our designers to make sure data redundancy is minimalized and improve our data integrity (MariaDB Documentation, 2025). With regard to how big our institution is and the amount of software we receive daily, I believe this would be the right design choice. I want to ensure all of our designers and developers communicate with each other regarding the process, as we don’t want to waste our budget on remaking too much of the database if things go wrong. My designers will use software to draw charts on how they will organize their databases and work with the developers on how they can transfer it over.

The Development phase is where we finally gather the data we need, as well as create a schedule to help look over what needs to be implemented, and all of our data is ready to go (Baars, 2006). During this phase, the database designers will obtain documents and data regarding all the software in the institution, as well as our administrators overviewing the process to ensure no issues that could impact our data. The data requirement documents are used to help confirm the attributes of what the data are, as we don’t want to describe how it is processed. We will use the conceptual data model to help show a representation of what our data should contain as well as the constraints we must meet. The goal of our data analysis is to figure out what is required than how do we achieve our goal, which will then lead to our goal. So, during this phase, our designers and developers are focusing on improving our database designs to meet our data requirements. We also created a schedule when planning and gathering should be done on time to ensure everyone is at a steady pace. I want to create a notebook during this process to track down everyone’s results and deliverables at the given time. This will help lead into our implementation phase, as we will have all our data ready to go by then.

The implementation phase is where our project finally takes shape, where we start the process of creating our project results, from our developers coding and our designers creating the visual elements (Baars, 2006). We make sure our developers and designers are following the schedule as planned so we don’t follow behind. Of course, during this whole process, everything won’t turn out perfect or exactly to plan, as things could potentially take a turn for the worst. We can always appeal to our facility to allow more time, but we want to avoid this as much as possible to avoid wasting our budget more. It’s also important the whole team stays committed to the requirements, as well as the tools being used, such as the software we chose, since any tampering could potentially mess up our progress. Even if our team is divided, I want them communicating often to make sure they’re on the same page, so I want to have them hold meetings/calls every few days to help them stay on track.

Our follow-up phase is very important, as even during development, creating guides and training modules or many sorts are vital to help bring the project closer to completion (Baars, 2006.) The database will continue to gather data over the coming years as new software comes in and out of the institution, and our design allows for constant implementation of new population regarding data. We expect new data to also come in different forms as well, so we want to create guidelines regarding the process of how to implement them into our system. We also have plans to have a separate team to help with maintenance of our database incase of future issues such as bugs or other software issues. We want to make sure that after the team has disbanded, we still have guides and handbooks to help train new users who wish to help maintain our database.

Many of the decisions created in this plan are in consideration of our institution and how we can provide the necessary components to allow for a database that can always be updated with new information. Our decisions were also influenced by our IT department, as they had many specifications and needs that we need for the database. We chose to work very closely with them to make sure everything is suitable for our data and design. I also chose to make many of the decisions as I believe it’s best for our team. The software we chose was also to help with making sure our database is easy to use and access, as we chose the most commonly accepted and viable open-source program for the project. These decisions affect the way we work, as well as budget, time, and many other factors, so it’s important to mitigate possible issues we could have, especially with a big institution we’re working with.

References

Baars, W. (2006). Project Management Handbook.  DANS – Data Archiving and Networked 	Services.

MariaDB Documentation. (2025, June 13). Database Design Phase 1: Analysis. Mariadb.com. 	https://mariadb.com/docs/general-resources/database-theory/database-design/database-	design-phase-1-analysis

MariaDB Documentation (2025, June 13). Database Design Phase 2: Logical and Physical 	Design. Mariadb.com. https://mariadb.com/docs/general-resources/database-	theory/database-design/database-design-phase-2-logical-and-physical-design

‌

‌

‌